**2.2.2.4 Total overall project time estimate in hours of effort**

Based on the initial estimated produced from the lines of code, function, and task based estimates, the overall project is estimated to take 162 hours. This is based on the 60 expected hours to complete the SPMP, added to the lines of code estimation at 102 hours (5000 total lines divided by the team average of 49 lines of code per hour. Of the estimates produced from the estimation methods, the lines of code felt to be the most reasonable.