**4.3 Timeline Chart: Milestones**

To say on target and ensure the project is completed on time, the milestones have been set to a date before the estimated latest the task can be completed without taking time from other tasks. By setting the milestones ahead of the scheduled time, the mental goal will be to finish early instead of on time. This also allows for a clear indication when the team is on track, before it becomes too late to make a change in the working process for that task.

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| First Documents Drafts Completed | 2-18-2017 |
| Final Version of SPMP Completed (Phase 1) | 2-23-2017 |
| Use Case Documents Completed | 3-3-2017 |
| Data Model Completion | 3-9-2017 |
| Second Document Drafts Completed | 3-14-2017 |
| Final Version of SRS Completed (Phase 2) | 3-17-2017 |
| Algorithm Design Completed | 3-20-2017 |
| Test Case Completion | 3-24-2017 |
| Coding Completed | 4-01-2017 |
| Testing Completed | 4-09-2017 |
| Program Completed | 4-17-2017 |
| Final Project Submission Version Complete | 4-25-2017 |

**Visual Timeline:**

