CIS375 - Team Feynman - Weekly Status

CIS375 Progress Status Report - Team Feynman - 3/13/2017

Summary: Our team heavily focused on the use cases this week, there was a lot of confusion on how to generate the use cases. We worked with our PMs on determining what needed to be done for the following week on the SRS, and assigned SRS sections to all team members.

Prior Week: We met Wednesday, Saturday, and Sunday and Monday and spent most of our time agonizing over the Use Case Diagrams. We met with the PMs on Sunday and Monday and determined that our diagrams would probably be what would take us the most time.

This Week: We plan on focusing on all diagrams first. We are still in the process of working out the use cases and hope to be done with that tomorrow (Tuesday), and will then focus on getting the diagrams created. We hope to have these done by Wednesday, tweaked by Thursday, and then will spend Thursday and most of Friday producing the rest of the documents, with all team members meeting at minimum on Friday.

Current Issues: We spent so much time agonizing over the use case diagrams we’re behind on the SRS.

Potential Risks:

Risks in Progress: Cindy began internship, we are getting behind schedule

Status: Yellow

CIS375 Progress Status Report - Team Feynman - 3/6/2017

Summary: Our team worked on hashing out customer requirements for functionality and ensuring it perfectly matched the described functionality, as well as our additional functionality. Cindy did most of the work on the presentation, with Erik doing some tweaking & minor revisions.

Prior Week: We met Monday at 8 PM online, Wednesday at 2 PM, Saturday online via Skype at 4 PM, and Sunday at Mardigian with PMs at 4 PM. We really dove into how the use case summary & diagrams would work, identified our actors, developed use cases and grouped functionality under appropriate use cases. We completed rough drafts of our Use Case Specifications and completed the Use Case Summary except the use case summary diagram (It may sound like we did this in reverse order, but we actually developed our use cases & actors textually/verbally first based on functionality and assigned use case specs based on those. We just need to draw the diagram now.)

This Week: We will be meeting Wednesday before class at 2PM to go over final drafts of all Use Case Specifications and the Use Case Summary. Once we have received more guidance regarding the pieces of the SRS, we will proceed on assigning those and beginning work on them.

Current Issues: We were foggy on how to draw the Swimlane diagrams and Use Case Diagram (until we realized they were in the book and got guidance from Professor Steiner), and which actors to place in which diagrams. This has been worked out, we also received guidance from our PMs to make sure Swimlane diagram items are "actions" and not statuses. We had some issues with coherence between the PMs understanding of the Use Case Diagrams & Swimlane Diagrams and our own, which was resolved by speaking with Professor Steiner.

Potential Risks: Cindy Samano starting Internship soon, less hours available.

Risks in Progress: Erik and Cindy were ill, unable to meet in person. Work output temporarily decreased for both team members, had to schedule meeting online, less efficient.

Status: Green

CIS375 Progress Status Report - Team Feynman - 2/27/2017

Summary: Our team was able to finish all the content for the SPMP and turn it in on time. We had some issues wrangling formatting in Word and were unable to get them worked out by turn-in time, but aside from that everything turned out OK.

Prior Week: We met Monday, Friday and Sunday, and on Friday worked to finish up any remaining documents. Nearly all documents were content-complete (still requiring some edits) by the team on Wednesday. Friday, we finished the rest, and submitted as well as sending to the PMs. Sunday we met to go over a Phase 1 postmortem, and covered topics such as issues of concern with communication, resource management and scheduled a meeting to review the Use Case template.

This Week: We plan to meet this Monday online to hash out the use case summary, and assign individual Use Cases to each team member at that time. We went over the presentation at the same meeting, and the production of PowerPoint slides has been assigned to a team member.

Current Issues: There was some documentation left on Friday that took longer than anticipated, but we were able to get it worked out. Trying to get everything formatted properly in Word was probably the most difficult piece. Our plan in the future is to generate a style guide for technical documentation, and also proactively generate a code style guide, so our documents and code stay consistent style-wise.

Potential Risks: None

Risks in Progress: None

Status: Green

CIS375 Progress Status Report - Team Feynman - 2/20/2017

Summary: Our team has met in person 7 times, including one time with our project managers. All sections on the SPMP have been assigned and the workload as evenly balanced as possible amongst the team members, and we are approximately 65% complete.

Prior Week: We began assigning the SPMP sections, decided on our tools, trained with our tools, and have at least begun all SPMP sections. Some smaller sections' first drafts (Problem Statement, etc) have been completed. We also met with our PMs and they provided recommendations on several things.

This Week: We are targeting the completion of concept-complete drafts for all SPMP documents by end of day Wednesday, and the PMs will review and provide recommendations as well as signoffs. Once this is done, we will compile the SPMP into a single document, unify the document formatting, send it to the PMs and submit it.

Current Issues: Our inexperience with the process and documents has caused our 'ballpark' estimates to be somewhat off, resulting in a crunch time scenario to attempt to meet the Wednesday target. I (Erik) forgot to send the progress report to the PMs for signoff, so I am sending the report to you and them simultaneously and will report back if their opinions differ in any way from my own assessment.

Potential Risks: Midterm week is limiting to some degree the amount of time that can be spent on the project. We are not in the danger zone yet, but unfortunately there is little in the way of mitigation options for this scenario if we do reach that point.

Risks in Progress: None

Status: Green